## Slide 1: Splitsmart Planning Presentation
Group 2

## Slide 2: AGENDA
Introduction
Project Estimates
Risk Management
Project Schedule
Staff Organization
Tracking and Control Mechanisms
Summary

## Slide 3: INTRODUCTION
SplitSmart aims to provide users with a comprehensive expense management solution. SplitSmart will allow users to create and manage user accounts, create and track expenses, manage groups, track balances, record payments, and generate reports.
Functionality
Major Software Functions
Performance/Behavior Issues
Management Constraints
Technical Constraints
Software overview

## Slide 4: Project Estimates

## Slide 5: Estimation Using FPA
Value Adjustment Factor [0.65 + 0.01 * Σ Fi] = [0.65 + 0.01 * 38] = 1.03
FP = T * (0.65 + 0.01 x Σ Fi) = 122 * 1.03 = 125.66 ≈ 126
Function Points
Cost per FP = $8000 / 15 = $533.33 per FP
Total Estimated Project Cost: $533.33 x 126 = $67,200.
Total Estimated Effort: 126 / 15 = 8.4 person-months
Estimated Duration: 8.4 / 4 = 2.1 months

## Slide 6: Loc-Based Estimation
LOC
Average Productivity: 2000 LOC/pm
Cost per LOC = $8000 / 2000 = $4 per LOCA
Total Estimated Project Cost : $4 x 5500 = $22,000
Total Estimated Effort: 5500 / 2000 = 2.75 person-months
Estimated Duration: 2.75 / 4 = 0.69 months

## Slide 7: Reconciled Estimate
Final Estimated Project Cost: (67,200 + 22,000) / 2 = $44,600
Final Estimated Effort: (8.4 + 2.75) / 2 = 5.58 person-months

## Slide 8: Risk Management

## Slide 9: Risk Management
Risk ID | Risk | Probability | Impact | RIS Pointer
PO-1 | Requirements change during development | 35% | 2 | RIS 1
PO-2 | Technical Limitations or challenges | 35% | 2 | RIS 2
PO-3 | Insufficient resource availability | 15% | 2 | RIS 3
PO-4 | Poor software quality or performance | 15% | 2 | RIS 4
PO-5 | Project schedule delays | 45% | 3 | RIS 5
PO-6 | Inaccurate project estimates | 10% | 1 | RIS 6
PO-7 | Ineffective Project Communication | 15% | 3 | RIS 7
Risk Table

## Slide 10: Risk Management
Risk Mitigation, Monitoring, Management:
Risk Identification
Risk Analysis
Risk Mitigation
Risk Monitoring
Risk Management

## Slide 11: Project Schedule

## Slide 12: Project schedule
Project Task Set
Planning
  Time and Resource Requirement Estimates
  Overview of features, plans for implementation
  Scheduling
Requirements Analysis
  Document Requirements
  Use Cases
Design
  Analysis of plan
  Diagramming Process
Implementation
  Implement features
  Test features
Deployment
  Maintenance

## Slide 13: Project schedule
Functional Decomposition
User Management
  Expense creation, editing, deletion, approval
Group Management
  Group creation, editing, deletion
Expense Management
  Expense creation, editing, deletion, approval
Balance Tracking
  Balance calculation, balance updating
Payment Tracking
  Payment record creation, editing, deletion
Reporting
  Standard and custom reports, report exportation
Notification System
  Notification creation and delivery, notification settings

## Slide 14: Staff organization

## Slide 15: Team structure
Project Manager
Lead Developer
Front-End Developer(s)
Back-End Developer(s)
Reporting and Communication
Weekly status meetings
Progress reporting
Change Management
Issue Tracking
Risk Management

## Slide 16: Tracking and Control Mechanisms

## Slide 17: Quality Assurance and Control
Requirement Review
Code Review
Testing
Bug Tracking and Resolution
Deployment and Maintenance
Quality Control

## Slide 18: Change Management and control
Change Request Management
Change Control Board
Configuration Identification
Version Control
Configuration Control
Configuration Status Accounting

## Slide 19: SUMMARY
The project planning involved several phases from requirement analysis, system design, cost and time estimations, development, testing, deployment, and maintenance. Project risks have been identified and strategies for mitigation, monitoring, and management are in place. Our team is well-equipped and ready to build an efficient, user-friendly solution that simplifies expense sharing.

## Slide 20: THANK YOU